发布文档（示例模板）

一、基本信息

- 项目名称：数据查询与报表相关功能发布

- 发布版本：vX.Y.Z

- 发布环境：测试/预发/生产（请勾选）

- 发布窗口：YYYY-MM-DD HH:mm–HH:mm

- 负责人：张三

- 审核人/DBA：李四

- 相关系统/服务：业务服务A、报表服务B

- 影响范围：只读查询、报表拉取任务

- 数据库信息：

  - postgresql://132.0.0.191:8906/cnidr_db

  - postgresql://132.0.0.191:8906/cnidd_db

  - mysql://132.0.0.180:8490/cnsoc

  - mysql://132.0.0.180:8491/cnwfe

二、变更内容概述

- 应用侧：配置更新、定时任务脚本同步

- 数据库侧：执行一组只读 SQL 用于功能联调与数据校验（详见“数据库操作与脚本”）

- 不涉及 DDL/DML 结构性变更；无数据写入

三、发布前置检查

- 确认代码包与配置已在制品库就绪

- 确认目标环境可用、网络连通、账号权限具备 select 权限

- 确认数据库连接串、库名、实例信息与只读开关（或从库）可用

- 预案准备：回滚方案、监控看板、应急联系人

四、发布步骤（应用与数据库）

- 应用侧

- 停止相关定时任务（如有）

- 发版包下发至目标机器

- 变更配置（按环境变更）

- 启动应用并进行健康检查

- 数据库操作与脚本

- 登录方式：使用运维账号或只读账号

- 连接信息：host:port、database、schema

- 执行顺序：按下列顺序逐条执行，记录执行时间、返回行数

- 注意事项：

  - 全程只读；如需限制，请设置会话 max_execution_time/statement_timeout

  - 执行完成后保存执行截图或日志，便于留存

脚本清单（原样执行；如有常量请按环境校对）

- select * from cnidr_db.ee_cutover_prop where mainsn = 22341733 ;

- select * from cnidr_db.ee_order_info where mainsn = 22341733   and order_id = 112823475195;

- select * from cnidr_db.ee_fault_firmnet_prop where mainsn = 22341733 and order_id = 112823475195;

- select * from cnidd_db.tsm_worker_idaas where idaas_account_code = 9783257915;

- select * from cnidr_db.ee_only_clear_kpi where mainsn = 22341733  order by create_time desc;

select tqi.id as id, tqi.order_id as orderId, tqi.acc_nbr as accNbr, tqi.old_acc_nbr as oldAccNbr,

tqi.machine_acc_nbr as machineAccNbr, tqi.accept_order_id as acceptOrderId, tqi.prod_order_id   as prodOrderId, tqi.cust_name as custName,

tqi.create_time as createTime, tqi.company_id as companyId, tqi.old_company_id as oldCompanyId, tqi.prod_id as prodId,

tqi.after_prod_id as afterProdId, tqi.offer_id as offerId ,tqi.is_gray as isGray, tqi.other_order_id,

toi.order_state as orderState, toi.state as state, toi.order_type, toi.order_level, toi.offer_id_crm

from cnsoc.tbm_query_index tqi

left join cnsoc.tbm_order_inst toi on tqi.order_id=toi.order_id

where

tqi.order_id = ?

and tqi.prod_order_id = ?

and tqi.create_time > ?

and tqi.create_time < ?

order by tqi.create_time desc ;

SELECT top_order_id,

COUNT( CASE WHEN (NOW() <= expect_time && alarm_time < NOW()) THEN 1 END ) AS warningRuleNum,

COUNT( CASE WHEN (NOW() > expect_time) THEN 1 END ) AS timeoutRuleNum,

COUNT( CASE WHEN (NOW() <= expect_time && (NOW() < alarm_time || alarm_time is null)) THEN 1 END ) AS normalRuleNum,

site_id, company_id, node_obj_name, node_obj_id FROM cnwfe.tfm_task where

and curr_company_id in (?)

and site_id != 0 and task_hide = 0 and state IN (0, 1, 4 , 20)

GROUP BY site_id  ORDER BY timeoutRuleNum DESC ;

五、验证方案

- 验证项

  - SQL 可正常执行，无权限或超时错误

  - 业务页面/报表能拉取数据，接口状态 2xx

  - 服务健康检查通过，无异常告警

- 验证方法

  - 现场比对返回条数与预期范围

  - 采集执行耗时、扫描行数（使用 explain/trace 或客户端统计）

  - 查看服务日志无 ERROR/超时

六、回滚方案

- 应用侧：回滚到上一稳定版本包；恢复原配置

- 数据库侧：本次脚本为只读操作，无需数据回滚；若修改了连接或参数，恢复到发布前配置

- 恢复定时任务；观察指标恢复正常

七、风险与应对

- 风险：大结果集导致连接占用时间过长

  - 应对：分时分批执行，必要时在从库执行；设置会话级超时

- 风险：并发执行影响在线查询

  - 应对：控制并发度；在发布窗口低峰执行

八、时间计划

- 预检查：T 日 10:00–10:30

- 应用发版：T 日 10:30–11:00

- 数据库脚本执行：T 日 11:00–12:00

- 联调验证：T 日 13:30–14:30

- 观察与收尾：T 日 14:30–15:00

九、沟通与联系人

- 发布负责人：张三 1XXXXXXXXXX

- DBA：李四 1XXXXXXXXXX

- 业务对接：王五 1XXXXXXXXXX

- 值班与应急：平台运维群/电话

十、产出与存档

- 执行日志、SQL 输出结果、验证截图

- 发布记录表与问题清单

- 回顾结论与改进项（若有）